**Progress Report for the website**

1. **Introduction**

* Objectives
  + Develop a fully functional, responsive site that corresponds to the canva design

1. **Overall Project Status**
   1. Currently working on the sub-domains sent
   2. The backend hasn’t been implemented
   3. The site isn’t responsive yet
   4. The video needs to be darker
   5. Fonts need to be fixed to appear similar to the design, in terms of color, sizes and font type
2. **Key Achievements:**
   1. The landing page is almost finished
   2. Services subdomain has been coded
3. **Work completed**
   1. Video background has been implemented
   2. The navbar is put into place, (drop down menus not yet implemented)
   3. The Footer is done
4. **Challenges Faced:**
   1. Using appropriate font sizes
   2. Coding the design to detail
   3. Converting the pdf to HTML while retaining the design structure
5. **Upcoming Milestones:**
   1. Completing the front-end part (everything to be into detail as per the design)
   2. Making the site responsive
   3. Implementing the features (Backend)